## Slide 1
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
01
Software Quality and Estimation
Software Engineering & Project Management | Module 5
Hook
Core concept
Mechanism
Worked example
Exam-ready recap
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 2
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
02
Teaching route
Start with why the module matters.
Build one concept at a time with a diagram or worked trace.
Use examples before definitions become abstract.
End with definitions, algorithms/formulas, mistakes and practice questions.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 3
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
03
Module map
Place of software quality in project planning
Importance of software quality
Defining software quality
Software quality models
Product versus process quality management
Observations on estimation
Decomposition techniques
Empirical estimation models
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 4
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
04
Place of software quality in project planning
Quality is planned into the process rather than inspected only at the end.
Models help connect user-visible quality with engineering attributes.
Metrics become useful only when tied to review, testing and improvement decisions.
problem context
core idea
working steps
teaching example
exam point
Why this matters
This topic explains how place of software quality in project planning changes design decisions, program behaviour, protocol results or proof structure.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 5
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
05
Place of software quality in project planning: visual model
Place of software quality in pro
core idea
working steps
teaching example
exam point
Read the diagram as a cause-and-effect chain: each outer part changes how the centre concept behaves.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 6
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
06
Place of software quality in project planning: worked example
Step
Current state
Operation
New state / interpretation
1
problem context
Identify core idea
Problem is framed correctly
2
core idea
Apply working steps
Mechanism starts producing a result
3
working steps
Check teaching example
Intermediate result is validated
4
teaching example
Conclude exam point
Final answer is exam-ready
Use this structure whenever place of software quality in project planning appears as a 10-mark explanation or trace problem.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 7
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
07
Importance of software quality
Quality is planned into the process rather than inspected only at the end.
Models help connect user-visible quality with engineering attributes.
Metrics become useful only when tied to review, testing and improvement decisions.
problem context
core idea
working steps
teaching example
exam point
Why this matters
This topic explains how importance of software quality changes design decisions, program behaviour, protocol results or proof structure.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 8
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
08
Importance of software quality: visual model
Importance of software quality
core idea
working steps
teaching example
exam point
Read the diagram as a cause-and-effect chain: each outer part changes how the centre concept behaves.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 9
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
09
Importance of software quality: worked example
Step
Current state
Operation
New state / interpretation
1
problem context
Identify core idea
Problem is framed correctly
2
core idea
Apply working steps
Mechanism starts producing a result
3
working steps
Check teaching example
Intermediate result is validated
4
teaching example
Conclude exam point
Final answer is exam-ready
Use this structure whenever importance of software quality appears as a 10-mark explanation or trace problem.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 10
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
10
Importance of software quality: common confusion
Mistake
Why it is wrong
Correct classroom answer
Treating Importance of software quality as only a definition
The syllabus expects working and application
Explain problem context -> working steps -> exam point
Skipping the diagram/trace
It hides the mechanism students must remember
Draw the model first, then explain labels
Using vague words like fast/good/better
Marks need technical criteria
Use terms such as problem context, core idea, working steps
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 11
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
11
Defining software quality
Quality is planned into the process rather than inspected only at the end.
Models help connect user-visible quality with engineering attributes.
Metrics become useful only when tied to review, testing and improvement decisions.
problem context
core idea
working steps
teaching example
exam point
Why this matters
This topic explains how defining software quality changes design decisions, program behaviour, protocol results or proof structure.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 12
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
12
Defining software quality: visual model
Defining software quality
core idea
working steps
teaching example
exam point
Read the diagram as a cause-and-effect chain: each outer part changes how the centre concept behaves.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 13
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
13
Defining software quality: worked example
Step
Current state
Operation
New state / interpretation
1
problem context
Identify core idea
Problem is framed correctly
2
core idea
Apply working steps
Mechanism starts producing a result
3
working steps
Check teaching example
Intermediate result is validated
4
teaching example
Conclude exam point
Final answer is exam-ready
Use this structure whenever defining software quality appears as a 10-mark explanation or trace problem.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 14
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
14
Software quality models
Quality is planned into the process rather than inspected only at the end.
Models help connect user-visible quality with engineering attributes.
Metrics become useful only when tied to review, testing and improvement decisions.
problem context
core idea
working steps
teaching example
exam point
Why this matters
This topic explains how software quality models changes design decisions, program behaviour, protocol results or proof structure.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 15
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
15
Software quality models: visual model
Software quality models
core idea
working steps
teaching example
exam point
Read the diagram as a cause-and-effect chain: each outer part changes how the centre concept behaves.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 16
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
16
Software quality models: worked example
Step
Current state
Operation
New state / interpretation
1
problem context
Identify core idea
Problem is framed correctly
2
core idea
Apply working steps
Mechanism starts producing a result
3
working steps
Check teaching example
Intermediate result is validated
4
teaching example
Conclude exam point
Final answer is exam-ready
Use this structure whenever software quality models appears as a 10-mark explanation or trace problem.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 17
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
17
Product versus process quality management
Quality is planned into the process rather than inspected only at the end.
Models help connect user-visible quality with engineering attributes.
Metrics become useful only when tied to review, testing and improvement decisions.
problem context
core idea
working steps
teaching example
exam point
Why this matters
This topic explains how product versus process quality management changes design decisions, program behaviour, protocol results or proof structure.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 18
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
18
Product versus process quality management: visual model
Product versus process quality m
core idea
working steps
teaching example
exam point
Read the diagram as a cause-and-effect chain: each outer part changes how the centre concept behaves.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 19
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
19
Product versus process quality management: worked example
Step
Current state
Operation
New state / interpretation
1
problem context
Identify core idea
Problem is framed correctly
2
core idea
Apply working steps
Mechanism starts producing a result
3
working steps
Check teaching example
Intermediate result is validated
4
teaching example
Conclude exam point
Final answer is exam-ready
Use this structure whenever product versus process quality management appears as a 10-mark explanation or trace problem.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 20
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
20
Product versus process quality management: common confusion
Mistake
Why it is wrong
Correct classroom answer
Treating Product versus process quality management as only a definition
The syllabus expects working and application
Explain problem context -> working steps -> exam point
Skipping the diagram/trace
It hides the mechanism students must remember
Draw the model first, then explain labels
Using vague words like fast/good/better
Marks need technical criteria
Use terms such as problem context, core idea, working steps
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 21
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
21
Observations on estimation
Estimation decomposes uncertain work into smaller pieces that can be reasoned about.
Empirical models use historical size, effort and productivity relationships.
A good estimate states assumptions, range and risk, not only one number.
problem context
core idea
working steps
teaching example
exam point
Why this matters
This topic explains how observations on estimation changes design decisions, program behaviour, protocol results or proof structure.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 22
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
22
Observations on estimation: visual model
Observations on estimation
core idea
working steps
teaching example
exam point
Read the diagram as a cause-and-effect chain: each outer part changes how the centre concept behaves.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 23
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
23
Observations on estimation: worked example
Step
Current state
Operation
New state / interpretation
1
problem context
Identify core idea
Problem is framed correctly
2
core idea
Apply working steps
Mechanism starts producing a result
3
working steps
Check teaching example
Intermediate result is validated
4
teaching example
Conclude exam point
Final answer is exam-ready
Use this structure whenever observations on estimation appears as a 10-mark explanation or trace problem.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 24
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
24
Decomposition techniques
Decomposition techniques is best taught as a problem context problem, not as a memorized definition.
The key mechanism connects core idea with working steps so that students can predict the result.
For exams, draw the model first, label each step, and then explain teaching example and exam point.
problem context
core idea
working steps
teaching example
exam point
Why this matters
This topic explains how decomposition techniques changes design decisions, program behaviour, protocol results or proof structure.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 25
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
25
Decomposition techniques: visual model
Decomposition techniques
core idea
working steps
teaching example
exam point
Read the diagram as a cause-and-effect chain: each outer part changes how the centre concept behaves.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 26
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
26
Decomposition techniques: worked example
Step
Current state
Operation
New state / interpretation
1
problem context
Identify core idea
Problem is framed correctly
2
core idea
Apply working steps
Mechanism starts producing a result
3
working steps
Check teaching example
Intermediate result is validated
4
teaching example
Conclude exam point
Final answer is exam-ready
Use this structure whenever decomposition techniques appears as a 10-mark explanation or trace problem.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 27
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
27
Empirical estimation models
Estimation decomposes uncertain work into smaller pieces that can be reasoned about.
Empirical models use historical size, effort and productivity relationships.
A good estimate states assumptions, range and risk, not only one number.
problem context
core idea
working steps
teaching example
exam point
Why this matters
This topic explains how empirical estimation models changes design decisions, program behaviour, protocol results or proof structure.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 28
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
28
Empirical estimation models: visual model
Empirical estimation models
core idea
working steps
teaching example
exam point
Read the diagram as a cause-and-effect chain: each outer part changes how the centre concept behaves.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 29
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
29
Empirical estimation models: worked example
Step
Current state
Operation
New state / interpretation
1
problem context
Identify core idea
Problem is framed correctly
2
core idea
Apply working steps
Mechanism starts producing a result
3
working steps
Check teaching example
Intermediate result is validated
4
teaching example
Conclude exam point
Final answer is exam-ready
Use this structure whenever empirical estimation models appears as a 10-mark explanation or trace problem.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 30
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
30
Empirical estimation models: common confusion
Mistake
Why it is wrong
Correct classroom answer
Treating Empirical estimation models as only a definition
The syllabus expects working and application
Explain problem context -> working steps -> exam point
Skipping the diagram/trace
It hides the mechanism students must remember
Draw the model first, then explain labels
Using vague words like fast/good/better
Marks need technical criteria
Use terms such as problem context, core idea, working steps
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 31
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
31
Place of software quality in project planning vs Importance of software quality
Basis
Place of software quality in project planning
Importance of software quality
Problem solved
problem context
problem context
Main mechanism
working steps
working steps
Where it fits
Use when its assumptions match the scenario
Use when its trade-off is acceptable
Exam cue
Define, diagram, example
Compare with basis and conclusion
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 32
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
32
Software quality models vs Product versus process quality management
Basis
Software quality models
Product versus process quality management
Problem solved
problem context
problem context
Main mechanism
working steps
working steps
Where it fits
Use when its assumptions match the scenario
Use when its trade-off is acceptable
Exam cue
Define, diagram, example
Compare with basis and conclusion
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 33
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
33
Decomposition techniques vs Empirical estimation models
Basis
Decomposition techniques
Empirical estimation models
Problem solved
problem context
problem context
Main mechanism
working steps
working steps
Where it fits
Use when its assumptions match the scenario
Use when its trade-off is acceptable
Exam cue
Define, diagram, example
Compare with basis and conclusion
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 34
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
34
Module Summary
Definitions
Models
Mechanisms
Examples
Exam answer
Remember: Place of software quality in project planning
Remember: Importance of software quality
Remember: Defining software quality
Remember: Software quality models
Remember: Product versus process quality management
Remember: Observations on estimation
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 35
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
35
Important Definitions
Term
Classroom definition
Exam cue
Place of software quality in project planning
A named concept with conditions, components and result.
Define + draw + example
Importance of software quality
A repeatable process that transforms input into an observable output.
Steps + result
Defining software quality
A simplified representation used to reason about a real system.
Assumptions + limits
Software quality models
The property used to judge correctness, usefulness or performance.
Compare + justify
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 36
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
36
Important Algorithms / Diagrams / Formulas
Draw the central architecture/process before writing long explanation.
For every algorithm: problem, input, initial state, iterations, final result, interpretation.
For code/commands: command or snippet, explanation, execution, output.
For comparison questions: state basis of comparison first, then fill the table.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 37
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
37
Common Mistakes
Writing only a definition when the question asks to explain working.
Skipping diagrams or leaving labels too vague.
Mixing similar terms without a comparison basis.
Giving an example that does not match the formal condition.
Forgetting assumptions, limitations or failure cases.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 38
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
38
Exam Preparation
Question type
Answer structure
What earns marks
Define/explain
Definition + labeled diagram + example
Exact terms and scope
Compare
Basis + table + conclusion
Clear differentiators
Algorithm/trace
Input + iterations + final result
Correct step sequence
Application
Scenario + model + justification
Why the choice fits
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 39
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
39
Practice Questions
Explain Place of software quality in project planning with a neat diagram.
Compare two approaches from Software Quality and Estimation and justify when each is suitable.
Solve a small worked example involving Defining software quality.
List common mistakes and how to avoid them in Software Quality and Estimation.
Redraw the full module map from memory in five minutes.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 40
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
40
Place of software quality in project planning vs Importance of software quality
Basis
Place of software quality in project planning
Importance of software quality
Problem solved
problem context
problem context
Main mechanism
working steps
working steps
Where it fits
Use when its assumptions match the scenario
Use when its trade-off is acceptable
Exam cue
Define, diagram, example
Compare with basis and conclusion
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 41
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
41
Importance of software quality: worked example
Step
Current state
Operation
New state / interpretation
1
problem context
Identify core idea
Problem is framed correctly
2
core idea
Apply working steps
Mechanism starts producing a result
3
working steps
Check teaching example
Intermediate result is validated
4
teaching example
Conclude exam point
Final answer is exam-ready
Use this structure whenever importance of software quality appears as a 10-mark explanation or trace problem.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 42
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
42
Defining software quality: common confusion
Mistake
Why it is wrong
Correct classroom answer
Treating Defining software quality as only a definition
The syllabus expects working and application
Explain problem context -> working steps -> exam point
Skipping the diagram/trace
It hides the mechanism students must remember
Draw the model first, then explain labels
Using vague words like fast/good/better
Marks need technical criteria
Use terms such as problem context, core idea, working steps
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 43
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
43
Software quality models: visual model
Software quality models
core idea
working steps
teaching example
exam point
Read the diagram as a cause-and-effect chain: each outer part changes how the centre concept behaves.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 44
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
44
Product versus process quality management vs Observations on estimation
Basis
Product versus process quality management
Observations on estimation
Problem solved
problem context
problem context
Main mechanism
working steps
working steps
Where it fits
Use when its assumptions match the scenario
Use when its trade-off is acceptable
Exam cue
Define, diagram, example
Compare with basis and conclusion
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 45
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
45
Observations on estimation: worked example
Step
Current state
Operation
New state / interpretation
1
problem context
Identify core idea
Problem is framed correctly
2
core idea
Apply working steps
Mechanism starts producing a result
3
working steps
Check teaching example
Intermediate result is validated
4
teaching example
Conclude exam point
Final answer is exam-ready
Use this structure whenever observations on estimation appears as a 10-mark explanation or trace problem.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.

## Slide 46
BCS501 | Software Engineering & Project Management
Module 5: Software Quality and Estimation
46
Previous VTU Questions
No genuine previous-year VTU questions were found locally for this module during this pass, so this deck does not fabricate PYQs.
Use the practice questions as model revision prompts.
Add authentic PYQs later only from a verified VTU source.
Do not label instructor-created questions as previous-year questions.
Notes: Teaching note: Keep the explanation classroom-facing. Build from intuition to mechanism to exam answer.
[Sources]
- Official local syllabus: /Users/nithinkswamy/Documents/VVIET PPT BIG DATA/public/syllabus/5thsem syllabus.pdf
- Prescribed textbook reference: TB1: Roger S. Pressman, Software Engineering - A Practitioner's Approach, 7th ed.; TB2: Bob Hughes, Mike Cotterell, Rajib Mall, Software Project Management, 6th ed.